## Slide 1: Moving off Salesforce in six phases
Generic six phases approach for any Salesforce org, any industry.
1
Discover
What is in the org?
Objects, fields, rules, flows, Apex, security and data.
2
Design
What does it mean?
One platform-independent model of the org.
3
Build
What replaces it?
Database, business rules, security and services, generated from the model.
4
Migrate
How does the data move?
In dependency order, with Salesforce record IDs kept.
5
Validate
Does it behave the same?
Calculated values and rule outcomes checked against the org.
6
Go-live
How does it go live?
Released to the cloud through CI/CD, one domain at a time.
From
Salesforce org: metadata and data
To
Standard database and application code in the cloud
Throughout
Salesforce stays live until each domain is cut over
(Metadata = the org's design, not its records: objects, fields, relationships, rules, formulas, flows, Apex and permissions, as extracted by Org Compiler.)

## Slide 2: Agent workflow
One or more agents per phase. Each phase is reviewed before the next begins.
1 Discover
Extraction agent
Metadata and data
2 Design
Modelling agent
Platform-independent model
3 Build
Schema agent
Tables, keys, calculations
Logic agent
Rules and services
Security agent
Roles and access
4 Migrate
Data load agent
Migrated, reconciled data
5 Validate
Verification agent
Checked against the org
Repair agent
Fixes on failure
6 Go-live
CI/CD pipeline
Tests and release
Review gate: approve, edit or return
Modular
• Run, re-run or replace any agent
• Shared model decouples Salesforce from the target
Scalable
• Large orgs split into business domains
• Domains migrate in parallel
Controlled
• Sign-off at every phase, fully audited
• Automated checks before every release
Live demo: Salesforce: Accounts | Org Compiler | CRM Genie: Accounts
1 · Discover · Extraction agent
WHAT IT DOES
Reads the whole org through the Salesforce CLI and APIs: objects, fields, rules, flows, code, security, 88 kinds of configuration and every record.
WHAT IT PRODUCES
• Schema, rules and data files
• Full metadata copy (force-app)
• gap-register.md, with evidence from the org
WHAT SALESFORCE KEEPS
We list everything Salesforce does not hand over, with counts from this org: packages, integrations, logins, jobs, history reach.
2 · Design · Modelling agent
WHAT IT DOES
Turns the extract into one platform-independent model of the org, with business-friendly names for every object and field.
WHAT IT PRODUCES
• blueprint.json (the model)
• normalise-report.md
• packages.md
VENDOR PACKAGES
The vendor hides package code. We extract settings and data, capture behaviour as tests, then rebuild, replace or retain each package. Demo: we rebuilt DLRS from its settings, 44 of 44 values match.
3 · Build · Schema agent
WHAT IT DOES
Generates the database: tables, keys, required fields, drop-down values, formulas and roll-up totals.
WHAT IT PRODUCES
• Tables (010_tables.sql)
• Calculated views (020_views.sql)
• Roll-up totals (030_rollups.sql)
BUILT-IN BEHAVIOUR
We build Salesforce behaviour such as cascade delete and live roll-up totals into the database once, and reuse it for every org.
3 · Build · Logic agent
WHAT IT DOES
Turns validation rules into database checks, and drafts Apex translations with a language model for an engineer to approve.
WHAT IT PRODUCES
• Rule checks (040_guards.sql)
• Translated code (050_translations.sql)
WHAT A PERSON CHECKS
We compare every translation with the original Apex before approval. Nothing generated is merged without a reviewer.
3 · Build · Security agent
WHAT IT DOES
Turns profiles, permission sets and sharing into database roles, field-level access and row-level security.
WHAT IT PRODUCES
• Roles and access (060_security.sql)
• credentials.md
PASSWORDS, SECRETS, SYSTEMS THAT CALL IN
Passwords are never exported, so we move users to SSO. Each integration owner issues a new credential. We find systems that call in from login history and keep them running.
4 · Migrate · Data load agent
WHAT IT DOES
Loads every record in dependency order, keeps the Salesforce record IDs, then recomputes totals.
WHAT IT PRODUCES
• Loaded database and load report
• history-archive.md
• work-in-progress.md
HISTORY AND WORK IN PROGRESS
We archive the history Salesforce deletes over time from the start. We finish open approvals, paused flows and scheduled jobs before the freeze, or carry them over.
5 · Validate · Verification agent
WHAT IT DOES
Recomputes every calculated value and compares it with what Salesforce stored, then replays the business rule cases.
WHAT IT PRODUCES
• Parity report: 866 of 866 values match
• platform-behaviour.md
BUILT-IN PLATFORM BEHAVIOUR
We give each Salesforce behaviour a test that runs in both systems and compares the result. 7 of 12 are tested today; the rest are planned.
5 · Validate · Repair agent
WHAT IT DOES
When a check fails, finds the root cause and proposes a fix to the generator, not to the output.
WHAT IT PRODUCES
• Diagnosis
• Proposed fix (patch)
WHAT A PERSON CHECKS
We apply a fix only after a reviewer approves it, then run every check again.
6 · Go-live · CI/CD pipeline
WHAT IT DOES
Re-runs every check on each change and releases to the target cloud (Azure in the demo), one business domain at a time.
WHAT IT PRODUCES
• Tested release
• Health check after deploy
CUTOVER CHECKLIST
We sign it off at go-live: new credentials live, scheduled jobs switched in one step, history loaded, Salesforce kept until each domain moves.

## Slide 3: What stays in Salesforce, and how we cover it
Most of an org comes out automatically. For the few things that stay behind, we have a planned route.
1
Vendor package code
AppExchange packages keep their source code private.
How we cover it: We export the settings as data, capture behaviour as tests, then rebuild, replace or retain each package. Demo: DLRS rebuilt, 44/44 match.
2
Passwords and secrets
Passwords, tokens and private keys stay in Salesforce by design.
How we cover it: We move users to single sign-on; integration owners issue new credentials from our cutover checklist.
3
Systems that call in
Inbound integrations are not described in metadata.
How we cover it: We find each caller in login history; our Salesforce-compatible API keeps them running during the move.
4
History with time limits
Audit trail, login history and field history are kept for a limited time.
How we cover it: We archive continuously from the start of the migration, then load it into history tables with no time limit.
5
Built-in platform behaviour
Lead conversion, owner-change cascades and the order of execution are not configuration.
How we cover it: We build it once into the platform and test it against the org.
6
Work in progress at go-live
Pending approvals, paused flows and scheduled jobs on the day of cutover.
How we cover it: We list them automatically, then complete each one before the freeze or carry it over.
Keeping the gap small
✓
Coverage check
We compare every metadata type the org offers with what we retrieve, and add new types once.
✓
Usage evidence
We use report runs, template use and logins to see what is still in use, so we rebuild less.
✓
Side-by-side run
We run both systems in parallel; any difference becomes a new test.
✓
Gap register
We generate it per org: every item with its evidence, route and owning agent.
In the demo org we found and routed 2 packages, 1 remote site, 4 login sources, 3 scheduled jobs and 171 history tables automatically.

## Slide 4: Every Salesforce module, the same six phases
A module is a group of related objects. We run the same agents and phases for each; only the built-in behaviour differs.
Module | What it holds | Moves on its own | What we add
Custom modules e.g. Subscriptions, Purchase Orders, Projects Moves fully | Custom objects, fields, rules, code and flows | Everything, as we show end to end in the demo | Nothing extra
Sales Cloud Moves, plus built-in behaviour | Leads, accounts, contacts, opportunities, products, quotes, forecasts | Records, fields, rules and access. Accounts, contacts and opportunities are already in our demo | We build once: lead conversion, owner-change rules, stage → probability. We rebuild forecasts as reports
Service Cloud Moves, plus built-in behaviour | Cases, SLAs, knowledge articles, email-to-case, routing | Cases, SLA and routing definitions | We build once: email threading, SLA timers, routing queues, knowledge search
Marketing campaigns inside Salesforce Moves fully | Campaigns and campaign members | Records and rules, like any other object | Marketing Cloud and Account Engagement are separate products; we handle them separately
CPQ / Revenue Cloud a vendor package Route per app | Quotes, pricing, discounts, contracts | Its settings and data | Its pricing engine is hidden vendor code: we rebuild it from its settings and test it (as with DLRS), or replace it
Field Service Route per app | Work orders, appointments, technician scheduling | Records | The scheduling optimiser is a product; we keep or replace it
Experience Cloud customer and partner portals Separate front end | Websites for customers or partners | Site configuration and pages | A separate front end with its own security; we run it separately
Migration order
We move reporting first, so the numbers are trusted, then one module at a time with its own rollback. Salesforce stays live until the last one moves.

## Slide 5: Handling large data volumes
A coordinator agent with parallel workers makes sure about the scale out, not one long load.
Salesforce org
Bulk API with PK chunking
Change data capture
Coordinator agent
Dependency order
Partitions large objects
Tracks deltas
Parallel workers, one per partition
Level 1
Accounts, products
Worker 1
Worker 2
Worker 3
Worker 4
Level 2
Contacts, opportunities
Worker 1
Worker 2
Worker 3
Worker 4
Level 3
Subscriptions, lines
Worker 1
Worker 2
Worker 3
Worker 4
Cloud database
Bulk load (COPY)
Indexes after load
Levels run in sequence, so parents load first; workers within a level run in parallel.
1
Plan
Dependency order; large objects split by ID range or date.
2
Extract
Objects extracted in parallel via Bulk API, within API limits.
3
Load
One worker per partition, bulk load, rules deferred.
4
Keep in sync
Change data capture until cutover; final delta in a short freeze.
5
Reconcile
Counts, checksums and samples per partition; values verified.
6
Files
Attachments moved separately to cloud storage.
Partitions and workers are sized during assessment.

## Slide 6: Target architecture: one platform for every module
Each Salesforce module becomes a domain on one Azure platform. Salesforce stays live until each domain moves.
Who uses it
Staff: Entra ID sign-in
Portal users: External ID
Integrated systems: REST API, OAuth 2.0
Front door
Front Door with firewall
API Management with a Salesforce-compatible API, so integrations keep working
Business domains on one platform (Azure Container Apps)
Core customer
shared by every module
Sales
Sales Cloud
Service
Service Cloud
Subscriptions
first domain (demo)
Activities
tasks and events
Next module
same template
Cloud database
PostgreSQL, one schema per domain
Rules, calculations and access enforced in the database
Zone-redundant, backups in a second region
Domains share only the core customer data and talk through events. While a module is still on Salesforce, its changes flow in through the change feed; each record has one master at any time.
1
Modular
Each module is a domain with its own schema, API and events. The next one uses the same template.
2
Dependencies
Shared core data; other links through read views and events. One master per record during the move.
3
Secure
Company sign-in, one access model enforced in the database, private network, keys in Key Vault.
4
Resilient
Runs across three availability zones; release with instant rollback; backups in a paired region.
5
Portable
Open standards: PostgreSQL, containers, OpenAPI, CloudEvents. No new lock-in.
Detail: high-level design, sections 5, 7 and 8, in the client pack.
Notes: Where the client ends up. Every Salesforce module becomes a domain on one Azure platform, so interdependent modules, security and future modules are handled by design, not per project. Subscription Management is the first domain, live in the demo.